Fontys, ZZULI

Project Plan

A software solution for Meítǐ Shāngchéng

Document Change Record

| Date | Version | Author | Comments |
| --- | --- | --- | --- |
| 2026-10-12 | 0.1 | Member A | Initial setup: document structure, client and team chapters. |
| 2026-10-12 | 0.4 | Member B | Current situation and problem description added. |
| 2026-10-13 | 0.8 | Members C, D, E | Deliverables, constraints, phasing and Gantt table added. |
| 2026-10-14 | 1.0 | All members | Final review after teacher feedback; ready for submission. |

- Definitions, Acronyms and Abbreviations

| Term | Description |
| --- | --- |
| CRUD | Create, Read, Update and Delete: the four basic operations on stored data. |
| Fontys | Fontys University of Applied Sciences, partner institution supervising this project. |
| Gantt table | A table that maps project tasks against time (weeks) to depict the work process. |
| Git | Version control system used by the team to collaborate on code and documents. |
| GUI | Graphical User Interface. |
| Jupiter | The parent company that funds Meiti Shangcheng. |
| Meiti Shangcheng | The client: a hardware store opening its first shop in Zhengzhou. |
| MoSCoW | Prioritisation technique with the categories Must, Should, Could and Won't. |
| URS | User Requirements Specification: the document that describes what the system must do. |
| Waterfall | Project methodology in which phases (plan, design, build, test) run sequentially. |
| ZZULI | Zhengzhou University of Light Industry, the team's home institution. |

Table of Contents

Definitions, Acronyms and Abbreviations	3

1 Introduction	5

1.1 Document Purpose	5

1.2 Document Overview	5

2 Client	6

3 Team	7

4 Current situation	8

5 Problem description	9

6 Deliverables	10

7 Non-deliverables	11

8 Constraints	12

9 Phasing	13

10 Gantt Table depicting our work process	15

Introduction

Document Purpose

This document is the project plan for the “Employee Management System” that our team will develop for Meiti Shangcheng, a new hardware store opening its first shop in Zhengzhou. It defines the scope of the project: who the client is, who the team is, the current situation, the problem to be solved, the project goal, the deliverables and non-deliverables, the constraints and the phasing with milestones towards the client. It is the primary input for the follow-up documents (URS, test plan) and the reference against which the client and the teachers review our planning. It is intended to be read by the client, the Fontys and ZZULI teachers and all team members.

Document Overview

Section 2 describes the client of this project and how we can reach her. Section 3 presents the team composition and the distribution of tasks over the five members. Section 4 sketches the current situation in which the project starts. Section 5 describes the client's problem and the goal of the project. Section 6 lists the deliverables and section 7 the non-deliverables. Section 8 states the constraints of the project. Section 9 explains the phasing with the milestones towards the client, and section 10 shows the Gantt table of our work process.

Client

Our client is Henriette, one of the managers of Meiti Shangcheng. She acts as the contact person for this project and can be reached by e-mail (henriette@meitishangcheng.cn) or by phone (+86 371 0000 0000) during office hours; for important decisions we schedule an appointment at the shop in Zhengzhou.

Henriette represents Meiti Shangcheng, a hardware store that is about to open its very first branch in Zhengzhou. The company is funded by its parent company Jupiter, which already operates several stores and therefore supports the new shop financially and organisationally. Because the shop is new, Meiti Shangcheng wants to start as well-prepared as possible, and management considers the administration to be the backbone that manages all aspects of the company.

In the long term the client envisions one system that manages the whole shop: employee administration including attendance and scheduling, department management, depot and stock management with shelf restock requests, a management app with statistics, and a website on which employees can view and adjust their personal information and see their work shifts. However, the client has clearly indicated her priorities: Jupiter's administration currently has a lot of trouble managing employees, so employee management comes first; product stock management is a possible later addition, and all other ideas belong to future versions.

Within the client's organisation we distinguish three types of users of the future system: the administration, which manages the employees; the management, which wants to view statistics, individuals and stock; and the depot workers, who look at stock and shelf restock requests. For this project we mainly serve the administration and the management. Our team's representative (James) already held an initial interview with Henriette, and the transcript of that interview is the main source of requirements for this project plan. Further questions will be directed to our teachers, who act as senior colleagues on behalf of the client.

Team

Our project team consists of five IT students of ZZULI. The team is represented by the project leader (Member A), who is the contact person for the client and the teachers (e-mail: memberA@zzuli.edu.cn). The table below shows the composition of the team; the names and student ids will be filled in with the actual members.

| Name | id | Role |
| --- | --- | --- |
| Member A (张绍康) | 2023xxxx01 | Project leader, client contact |
| Member B (陈祥睿) | 542512320402 | Requirements analyst (URS) |
| Member C (张钰杰) | 2023xxxx03 | Lead developer: database & back-end |
| Member D (程麒天) | 2023xxxx04 | Developer: GUI / front-end |
| Member E (钟昌霖) | 2023xxxx05 | Tester & documentation |

Task distribution over the five members

This project plan is a joint product of the whole group: every chapter was reviewed and approved by all five members. To make individual contributions visible (also in our Git repository), the main responsibilities are divided as follows.

| Member | Documentation responsibilities | Software responsibilities |
| --- | --- | --- |
| Member A | Project plan chapters 1–3, phasing and Gantt table; chair of meetings; Git repository owner | Employee overview, search and employee statistics |
| Member B | URS: functional requirements (MoSCoW) and use cases; requirements from the interview | Add, remove and update employee records |
| Member C | Class diagram and database design (part of the URS) | Database layer and work-shift assignment logic |
| Member D | URS: GUI designs and descriptions of the views | GUI implementation and shift views (per person / whole store) |
| Member E | Test plan for our system and test report of the other group's system | Testing of all features and defect reporting |

Current situation

Meiti Shangcheng is a brand-new hardware store, funded by the parent company Jupiter, that will open its first shop in Zhengzhou. Because the shop does not exist yet, there is no current administrative system at Meiti Shangcheng: this is a greenfield project and we do not build on an existing system.

Some Jupiter stores currently plan work shifts with online calendars or Excel sheets. Management considers these tools too detailed and unreliable, which is one of the reasons they want a dedicated solution. Competitors in Chinese e-commerce and retail, such as jd.com, already work with mature administrative platforms; Meiti Shangcheng wants to start well-prepared in order to operate professionally from day one.

The requirements we have so far come from an initial interview between our team representative James and manager Henriette. From this interview we know that the shop splits its days into three work shifts (Morning, Afternoon and Evening), that employee data such as name, address and hourly wages must be stored, and that three types of users (administration, management, depot workers) will eventually work with the system. Questions that remain open will be asked to our teachers, who act as senior colleagues.

Our side of the project also shapes the current situation: we are a team of five IT students with basic knowledge of programming and databases, working according to the waterfall methodology in weeks 4–9 of the semester. Attendance at classes and meetings is mandatory, we meet the Fontys and ZZULI teachers at scheduled moments, and all collaboration on code and documents takes place in a shared Git repository to which the ZZULI teacher is invited.

Problem description

The administration is the backbone of Meiti Shangcheng, yet at the moment the shop has no reliable way to keep track of its employees. Employee information (such as name, address and hourly wages) is not recorded centrally, so management lacks a clear overview: they cannot quickly see how many employees they have, who they are, or what their details are. When employees are hired, fired, quit or retire, there is no structured process to add or remove them, which easily leads to incomplete or inconsistent records.

Planning the work shifts is a second pain point. The Excel sheets and online calendars used at other Jupiter stores are too detailed and unreliable: mistakes and double bookings occur, and there is no dependable way to view the shifts of one employee or of the entire store at a glance. As a result the administration loses time, and neither management nor the administration can produce simple statistics about the workforce.

Project goal: by the final presentation in week 9, the administration of Meiti Shangcheng can keep track of all employees and their work shifts in one central place. Employees can be added, removed, searched, viewed and updated; work shifts (Morning, Afternoon, Evening) can be assigned manually to employees and viewed per person as well as for the entire store; and management can view aggregate statistics about the employees. The shop thereby opens with a reliable, clear and time-saving overview of its workforce.

Deliverables

At the end of the project we deliver the following products to the client:

– A working Windows desktop application “Employee Management System” with which the administration can add, remove, search, view and update employees, assign work shifts (Morning, Afternoon, Evening) to employees, and view shifts per person and for the entire store, including basic employee statistics for management.

– The project plan (this document).

– The User Requirements Specification (URS), including the class diagram and GUI designs.

– A test plan for our own system.

– A test report for the system of the other group.

– A final presentation of the product in week 9.

– The Git repository containing all source code and documentation, showing each member's contributions.

Non-deliverables

The client mentioned several ideas for the future. To keep expectations clear, the following items are explicitly not part of this project:

– Department management (assigning employees to departments).

– In-store attendance registration of employees.

– Product stock management and viewing shelf restock requests; the client sees this as a possible later addition, not as part of this version.

– A website for employees to log in, adjust personal information and view their work shifts.

– A mobile management app with statistics about employees, departments and stock.

– Automated work-shift assignment; shifts are assigned manually in this version.

– Functionality for depot workers.

– Hosting, maintenance and support after delivery, user training, and any hardware purchases.

Constraints

Time: the project runs from week 4 to week 9. The project plan and the URS must be finished at the end of week 6, and the final product is presented in week 9. These deadlines are fixed.

Team: five students who work on the project next to other courses; presence at classes and meetings is mandatory, and absence must be communicated in advance.

Methodology: the waterfall approach is prescribed for this phase, so the design (project plan, URS, class diagram) must be completed before implementation starts.

Technology: the application is built as a Windows desktop application in C# (.NET, Windows Forms) with a MySQL database, matching the team's earlier coursework; development takes place in Visual Studio (Community edition).

Budget: there is no budget (0 CNY); no hardware will be purchased and only free tooling is used.

Version control: all code and documents are managed in one shared Git repository; every member commits from their own device, and the ZZULI teacher is invited to the repository.

Scope: only employee management with manual shift assignment and employee statistics are in scope; all future ideas from the interview are out of scope (see section 7).

Phasing

The project is divided into five phases. Each phase ends with a milestone: a moment at which a finished sub-deliverable is reviewed together with the client (or the teachers on her behalf), resulting in a go/no-go decision for the next phase.

| Phase | Timeframe | Sub-deliverables | Milestone (go/no-go) |
| --- | --- | --- | --- |
| 1. Definition | Week 4–6 | Interview questions, project plan | End of week 6: project plan approved by client/teachers |
| 2. Design | Week 6 | URS, class diagram, GUI designs | End of week 6: design approved, implementation may start |
| 3. Implementation | Week 7–8 | Working application (employees, shifts, statistics) | End of week 8: working product demonstrated |
| 4. Testing | Week 8 | Test plan, executed tests, test report of the other group's system | End of week 8: quality accepted |
| 5. Delivery | Week 9 | Final product and presentation | Week 9: final acceptance by client/teachers |

Gantt Table depicting our work process

| Task | Responsible | W4 | W5 | W6 | W7 | W8 | W9 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project introduction & group forming | All | X |  |  |  |  |  |
| Questions for the Fontys teacher | All | X | X |  |  |  |  |
| Git repository setup | A |  | X |  |  |  |  |
| Project plan | A (all review) | X | X | X |  |  |  |
| URS: requirements, use cases, GUI | B, D |  |  | X |  |  |  |
| Class diagram & database design | C |  |  | X |  |  |  |
| Implementation: employee management | A, B, C |  |  |  | X | X |  |
| Implementation: shifts & statistics | C, D |  |  |  | X | X |  |
| Implementation: GUI | D |  |  |  | X | X |  |
| Test plan & testing | E |  |  |  |  | X |  |
| Test report (other group's system) | E |  |  |  |  | X | X |
| Final presentation | All |  |  |  |  |  | X |